PROG2005 Assessment 3 – Group Time Log Report

Southern Cross University, Melbourne

**Submitted By:**

Name:

Student ID:

**Submitted to:**

Tutor: Dr. Seyed Lajevardi

Subject: **PROG2005 -** Programming Mobile Systems

Task# Task 3 – Group Work - App Development Ionic

Date: 21/04/2025

**Group Members:**

* Ahmed Dewan (Student ID: 23636556)
* MD Anajbin Rahan (Student ID: 24341848)
* Suchit Shrestha (Student ID: 24273653)

**Task Distribution:**

* **Suchit Shrestha** Member 1 – Tab 1, Route management, CSS
* **Ahmed Dewan** Member 2 – Tab 2, Add and features Items Responsibilities, Tab 4
* **MD Anajbin Rahan** Member 3 – Tab 3, Develop update/delete functionality Tab 4

**GitHub Repositories:**

<https://github.com/MdAnajbinRahman2002/PROG2005-Assessment3-InventoryApp-Ionic.git>

# Time Log Table:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Date** | **Time** | **Duration** | **Team Member Involved** | **Task Description** | **Work Done** | **Location** |
| 15-04-2025 | 11:00 | 1 hour | All | Discussion | Planned how to be processed with the group work. | WhatsApp call |
| 16-04-2025 | 14:00 | 30 mins | All | Basic setup | Created GitHub and set communication channel. | WhatsApp call |
| 16-04-2025 | 18:00 | 1 hour | All | Work Division | Work was divided into 3 parts and assigned and picked up by team members. | WhatsApp call |
| 17-04-2025 to 19-04-105 | 8:00 | 5 hours + 7 hours | Suchit Shrestha | First page | Created Tab 1 base layout and search structure. | Kew |
| 17-04-2025 to 18-04-105 | 18:00 | 4 hours | Ahmed Dewan |  | Implemented add form and featured filter on Tab 2. | Craigieburn |
| 16-04-2025 to 19-04-105 | 11:00 | 5 hours + 3 hours + 5 hours | MD Anajbin Rahan |  | Developed update/delete functionality for Tab 3. | St Albans |
| 18-04-2025 | 19:00 |  | Ahmed Dewan | Tab 4 | Working on tab 4 created tab2.item. model. | Tullamarine |
| 19-04-2025 | 16:00 – 22:00 |  | Ahmed Dewan | Tab 4 | Working on Html and Ts files. | Tullamarine |
| 20-04-2025 | 1:00 |  | Ahmed Dewan | Tab 4 | Optimizing tab2.page.ts code | Tullamarine |
| 21-04-2025 | 11:00 | 1 hour | All | Final Discussion | Final improvements | WhatsApp call |